## Slide 1
DOORS Next Generation Migration
State of the art
Doors Next generation Enviroment
Migration Approaches
Specification landscape and DXL scripts
Analysis & Strategy Definition
Risks Identification & Process Improvements Preparation
Pilot Specifications Selection and Basic migration
Definition of source and target data model
Migration Strategy Proposal
Iterative Migration Model
Source data model into target data Transformation
Iterative procedure is repeated until the migration strategy and target data model are mature enough to start the migration.
Toling Implementation & Adaptation
Automated Migration
Migrate a pilot Project from DOORS to DNG Development Server
Metrics Configuration
Configure DNG to generate Metrics Reports and Traceability Matrix
Implement required extensions with Req Admin tools
Production Migration
Migrate Projects to production DNG server